TEST PLAN

Project name: Tutorials Ninja Web Application

Project prepared by:- Prikishit Bhardwaj and Shubham Giri

Dated:- November, 2024

TABLE OF CONTENTS

- Introduction

- Objectives

- Scope

- Testable Features

- Testing Approach

- Roles/Responsibilities

- Test Schedule

- Test Deliverables

- Entry & Exit Criteria

10. Tools

11. Risks and Management

12. Approvals

1. INTRODUCTION

This document outlines the testing approach, strategies, and scope for theTutorials Ninja Web Application. It details the objectives, schedule, resource allocations, test deliverables, and reports.

AUT:  https://tutorialsninja.com/demo

2.Objectives: Update to cover key e-commerce functionalities, such as:

- Product Browsing

- Add to Cart

- Checkout Process

- User Registration and Login

- Order History

- Payment Gateway Integration

- Wishlist and Favorites

- Product Search and Filters

- Profile Management

- Notifications (if applicable)

3.SCOPE

Ensure it includes testing for e-commerce workflows, including payment integration, inventory updates, and order confirmation.

4. TESTABLE FEATURES

- User Registration and Login

- Product Search and Filtering

- Add to Cart and Checkout

- Payment Processing

- Order Confirmation and History

- Profile Management

- Notifications (if applicable)

5. TESTING APPROACH

- Functional Testing

- Compatibility Testing

- API Testing

6.TESTING METHODOLOGIES

- Black-box Testing

- White-box Testing

- Regression Testing

- User Acceptance Testing (UAT)

7. TESTING ENVIRONMENT

- Operating System: Windows 10 or above

- Browsers: Chrome, Firefox, Safari

- Testing Tools: Cypress (for automation), Postman (for API testing), Jira, Zephyr

8.ROLES AND RESPONSIBILITIES

| ROLES | RESPONSIBILITIES |
| --- | --- |
| TEST MANAGER | - Manage budget and resources. - Allocating additional support resources. - Assess and prioritize project risks/tasks. - Monitoring project progress. |
| TEST LEAD | - Develop test plans - assign tasks - monitor risks - review results. |
| TEST ENGINEER | - Write and execute test cases, - defect tracking, - and reporting. |

9.TEST SCHEDULE

| Test plan creation | DD/MM/YYYY |
| --- | --- |
| Test Scenario Creation | DD/MM/YYYY |
| Test Case Creation | DD/MM/YYYY |
| Test Case Execution | DD/MM/YYYY |
| Summary Report Submission | DD/MM/YYYY |

10.TEST DELIVERABLES

| DELIVERABLES | DESCRIPTION | RESPONSIBLE OWNER | TARGET COMPLETION DATE |
| --- | --- | --- | --- |
| TEST PLAN | Outlines the testing approach, strategies, and scope | N/A | DD/MM/YYYY |
| TEST CREATION | Created for functional and compatibility testing. | N/A | DD/MM/YYYY |
| DEFECT REPORTS | Detailed description of defects identified. | N/A | DD/MM/YYYY |

11. ENTRY AND EXIT CRITERIA

Requirement Analysis

- Entry Criteria: Requirements documents received.

- Exit Criteria: Requirements understood and clarified.

Test Planning

- Entry Criteria: Derived testable requirements.

- Exit Criteria: Client-approved Test Plan.

Test Designing

- Entry Criteria: Approved Test Plan.

- Exit Criteria: Prepared and signed-off Test Scenarios and Test Cases.

Test Execution

- Entry Criteria: Approved Test Scenarios and Test Cases.

- Exit Criteria: Test Case Reports and Defect Reports ready.

Test Closure

- Entry Criteria: All necessary reports prepared.

- Exit Criteria: Completed Test Summary Reports.

12. TOOLS

- Manual Testing Tools: Chrome Inspect, Browser

- Automation Testing Tools: Cypress, Postman

- Project Management: Jira, Zephyr

13.RISKS AND MANAGEMENT

| Risks | Mitigation plans |
| --- | --- |
| Lack of Automation Testers | Backup Resource Planning |
| No detailed Requirements are available | Subject matter experts for deep understanding |

14.Approvals

MASAI will send different documents for Client Approval, such as:

- Test Plan

- Test Scenarios

- Reports

Testing will continue to the next steps only after these approvals are done.